# Pose estimation sprint planning

# 1. What last year’s work tells us

Last year’s work should be treated as the technical foundation, not something this year’s interns need to repeat.

The previous interns already explored:

- 2D pose model benchmarking.

- RTMPose setup and comparison against YOLO/OpenPose/MediaPipe-style approaches.

- 2D jitter handling.

- Low-confidence and occluded keypoint handling.

- UKF-based prediction/smoothing.

- Multi-camera 2D-to-3D triangulation.

- BVH/Unreal/Blender export experiments.

- Manual global ID assignment across cameras.

- Early bat-pose and object-keypoint investigation.

The key learning is that the technical bottleneck has moved from “Can we estimate pose?” to:

Can we maintain stable identity, role, and event understanding across synchronised DRS cameras?

Last year’s documents already identified cross-view association, occlusion, and track ID swaps as core risks. The previous pipeline also assumed consistent track IDs would exist upstream, but that system is not currently available for this year’s test footage. That makes ReID and role classification the most important new sprint theme.

The new sprint should therefore focus on:

- Stable anonymous player IDs.

- Role classification.

- 3D player tracks.

- Story-specific pose features.

- Event detection.

- JSON/demo overlays.

- Product-readiness evidence.

This year’s interns should not be asked to rebuild the core 2D/3D pose pipeline from scratch.

# 2. Two-month sprint structure: 3 intern groups

## Confirmed setup

- A new dataset will be provided.

- There will be 6–7 calibrated, stabilised and synchronised DRS-style cameras.

- Coverage is tight: approximately 10–15 yards around the wicket areas, not full-field coverage.

- There are:

  - 2 down-the-wicket cameras, roughly 12 and 6 o’clock.

  - 4 run-out cameras, side-on to the wickets.

  - Potentially 1 additional 45-degree camera, around 4–5 o’clock, viewing the whole pitch.

- 4–5 cameras should see each wicket area.

- No player tracking output is currently available.

- Stable anonymous tracking IDs are sufficient for this sprint.

- Player names / official player IDs can be linked later using team sheets.

- Outputs should be JSON and demo overlays first.

- Unreal visualisation will be handled in a later sprint.

- Dataset: dataset

## Group structure

| Group | Interns | Focus | Primary outcome |
| --- | --- | --- | --- |
| Group 1 — ReID, role classification and stable player tracks | Aksh, Vedant, Anshul | Cross-camera player association, stable anonymous IDs, role classification | Reliable identity and role layer |
| Group 2 — Broadcast biomechanics stories | Aditya M, Aarrush, Yash | Release point, step-out distance, batter stance/body-zone analysis | Broadcast story prototypes |
| Group 3 — Event detection and officiating explainers | Aditya K, Navya | Start/stop, front-foot no-ball visualisation, event timeline | Event and explainer prototypes |

Harsh remains the technical lead across all groups. Aafaq should assist Harsh, especially with reviews, unblockers, and keeping the work aligned with engineering standards.

# 3. Group 1 — Auto ReID, role classification and stable 3D tracks

## Problem statement

Build a robust multi-camera player association system that assigns stable anonymous IDs to detected players across the calibrated DRS camera views.

The system should then classify each track into a cricket role:

- bowler

- striker / batter

- non-striker

- wicketkeeper

- umpire

- fielder

The output should support:

- stable 3D pose reconstruction

- release-point analysis

- batter stance and movement stories

- automatic delivery start/stop

- no-ball visualisation

- run-out/stumping feasibility

- future player-name linking via team sheet

## Sprint constraints

This is not full-field tracking. It is limited to the DRS camera region, roughly 10–15 yards around each wicket.

That is actually useful for this sprint because the roles are more constrained:

- bowler entering delivery stride

- striker at batting crease

- non-striker at opposite crease

- wicketkeeper behind striker

- umpire in expected position

- nearby fielders only when visible

## Recommended technical approach

Use a hybrid method rather than relying on appearance ReID alone.

| Signal | Use |
| --- | --- |
| Multi-camera geometry | Match detections using calibration, epipolar consistency, reprojection and 3D feasibility |
| Temporal tracking | Maintain ID across frames using position, velocity and tracklet continuity |
| Pose similarity | Compare skeleton geometry and movement patterns across views |
| Appearance | Use kit colour, crop embeddings and visible jersey numbers as supporting signals |
| Role priors | Use cricket-specific location and motion assumptions |
| Event phase | Use delivery phase to infer bowler, batter, wicketkeeper, umpire and fielder roles |

## Recommended baseline

Start with:

- Manual ground-truth global IDs for selected frames.

- Geometry-first cross-camera association.

- Temporal tracklet stitching.

- Rule-based role classification.

- Appearance embeddings only where geometry is ambiguous.

- Later ML-based role classification if time allows.

This follows your answer to plan role classification as recommended: rules and geometry first, ML second.

## Role-classification examples

| Role | Likely rules |
| --- | --- |
| Bowler | moving toward striker’s end, delivery-stride motion, close to bowling crease |
| Striker | near batting crease, batting stance, visible bat interaction |
| Non-striker | near opposite crease, limited movement pre-delivery |
| Wicketkeeper | behind striker’s stumps, crouched pose, consistent location |
| Umpire | relatively static, known umpire position |
| Fielder | nearby player outside batter/bowler/keeper/umpire zones |

## Group 1 metrics

| Metric | Target question |
| --- | --- |
| Cross-camera association accuracy | Are detections from the same person matched correctly? |
| ID switches per delivery | Is identity stable through the clip? |
| Role classification accuracy | Are bowler, batter, umpire, keeper and fielders identified correctly? |
| Track completeness | Does each player maintain an ID across the relevant sequence? |
| Reprojection error after association | Does the ReID improve or degrade 3D pose quality? |
| Failure categories | Why does the method fail? |

## FMPose3D and SAM 3D investigation

FMPose3D and SAM 3D should be treated as investigation tasks, not assumed replacements for the existing pipeline.

The practical question is:

Do these newer techniques improve identity stability, occlusion handling, body-shape consistency, or single-view fallback enough to justify further R&D?

Group 1 should produce a short feasibility note covering:

- potential fit

- test clips used

- setup difficulty

- performance

- output quality

- relevance to DRS-style cricket footage

- whether to continue, park, or ignore for now

# 4. Group 2 — Broadcast biomechanics stories

## Problem statement

Use stable anonymous IDs, role labels and 3D pose output to generate cricket broadcast graphics that explain player technique and match events.

## Priority stories

The agreed recommendation is to focus on:

- Bowler release point

- Batter step-out distance

- Supporting stories around stance, release consistency and body zones

## Story package A — Bowler release intelligence

Priority outputs:

- release point for a single delivery

- average release point

- release consistency

- bowler comparison if multiple bowlers are available

- wicket/boundary delivery comparison if outcome data exists

This is the strongest near-term broadcast story because it is:

- visually simple

- cricket-relevant

- pose-dependent

- suitable for replay

- less legally sensitive than officiating decisions

## Story package B — Batter movement and step-out

Priority outputs:

- batter starting stance position

- trigger movement

- step-out distance

- distance from crease or starting position

- comparison across deliveries

This works well with the tight DRS camera coverage because the batter is consistently inside the 10–15 yard region.

## Story package C — Body-height zone analysis

This remains valuable, but may depend on whether ball/contact data is available.

Potential outputs:

- ball/contact height relative to batter

- below-knee / knee-to-waist / above-waist zones

- strike-rate or outcome by body-height zone

- batter comparison

If ball/contact data is not ready, this should be treated as a prototype using manually labelled contact frames.

Key Body Height Scoring Zones

| Scoring/Fairness Zone | Description based on Player Height & Stance | Penalty |
| --- | --- | --- |
| Waist-High "Beamer" | A full-toss delivery that reaches the batter above waist height when they are standing upright at the popping crease. | The umpire must call a No-Ball, allowing the batter a free hit on the next delivery. |
| Shoulder-High Delivery | Any delivery passing the batter above shoulder height when standing upright in their batting stance. | The umpire will call a Wide due to excessive bounce. Two such deliveries in a single over may result in the bowler receiving a formal warning. |
| Bouncer Limit (Head Height) | The laws strictly limit deliveries that bounce above head height; in most T20/ODI formats, only one short-pitched delivery per over is allowed over shoulder/head height. | Any subsequent delivery passing over shoulder height in the same over is called a No-Ball. |

## What Group 2 should not prioritise

Avoid over-investing in:

- full Shot Index

- bat-tip tracking

- attacking/defensive classification

- spin variation classification

- full contact heat maps

Those are still useful future R&D areas, but they are not the best use of this two-month sprint.

## Group 2 metrics

| Story | Metric |
| --- | --- |
| Release point | release-frame accuracy and wrist 3D stability |
| Release consistency | spread across deliveries and sensitivity to ID switches |
| Step-out distance | frame selection accuracy and distance error |
| Stance position | ankle/foot stability and world-coordinate consistency |
| Body-height zone | zone classification accuracy |
| Broadcast readiness | whether the graphic is clear and reliable enough for replay |

## Group 2 final deliverables

By Week 8:

- release-point demo

- release consistency demo

- step-out distance demo

- optional body-height zone demo

- graphics-ready JSON examples

- validation summary

- failure-case examples

- recommendation for Unreal visualisation sprint

# 5. Group 3 — Event detection and officiating explainers

## Problem statement

Use stable player tracks, role labels, 3D pose and event timing to detect delivery phases and create operator-reviewed officiating-style explainers.

## Priority 1 — Automatic start/stop

This should be the most practical Group 3 target.

Potential detected events:

- bowler visible / ready

- bowler run-up start

- delivery stride

- front-foot contact

- ball release

- batter contact / miss / leave

- play-end candidate

This has immediate operational value because it can support:

- automated clip segmentation

- triggering pose processing

- reducing manual review

- generating delivery-level timelines

## Priority 2 — Front-foot no-ball visualisation

This is the recommended showcase officiating-style graphic.

The target should be a visualisation, not an automated decision.

Output:

- popping crease line

- bowler front-foot contact frame

- foot position relative to line

- confidence score

- operator review flag

## Priority 3 — Height-line and wide-line explainers

These should remain secondary and should only continue if the data is suitable.

Potential outputs:

- batter waist/head reference line

- candidate high full-toss or bouncer height visualisation

- batter movement relative to wide-line reference

- operator-reviewed explainer overlay

## Priority 4 — Run-out/stumping feasibility

This should be feasibility-only unless very strong data exists.

Reasons:

- no frame-accurate ground truth currently exists

- bat-tip detection is unresolved

- bails/stump dislodgement timing is required

- foot-grounding and bat-grounding are hard

- occlusion around the crease is likely

## Officiating language TODO

You confirmed this should remain a TODO for the planning stage.

The management team should decide before intern onboarding whether the language is:

- “officiating explainer”

- “decision-support research”

- “automated decision candidate”

- or strictly “broadcast visualisation only”

My recommendation remains:

Use “broadcast explainer” language throughout this sprint.

Avoid decision wording until validated ground truth and decision-grade requirements exist.

## Group 3 metrics

| Event | Metric |
| --- | --- |
| Start/stop | frame error versus manual label |
| Front-foot contact | frame error and foot-position error |
| No-ball line visualisation | foot-to-crease measurement error |
| Release event | frame error |
| Height-line explainer | landmark stability |
| Wide-line explainer | batter movement tracking quality |
| Run-out/stumping | feasibility and visibility score |

## Group 3 final deliverables

By Week 8:

- automatic start/stop prototype

- front-foot no-ball visualisation

- event timeline JSON

- optional height-line/wide-line feasibility demo

- run-out/stumping feasibility report

- validation summary

- risk and language recommendation

# 6. 8-week sprint plan

| Week | Group 1 — ReID / Roles / Tracks | Group 2 — Broadcast Biomechanics | Group 3 — Events / Explainers |
| --- | --- | --- | --- |
| 1 | Confirm label schema, inspect new camera layout, define role rules | Select release and step-out examples | Define event labels and no-ball visualisation scope |
| 2 | Create ground-truth cross-camera ID/role set | Generate first release/stance outputs using manual IDs | Label start/stop, front-foot contact and release events |
| 3 | Build geometry-first association baseline | Build first release-point and step-out overlays | Build first start/stop and no-ball overlays |
| 4 | Midpoint demo: ID accuracy, role accuracy, ID switches | Midpoint demo: release and step-out stories | Midpoint demo: event timeline and no-ball visualisation |
| 5 | Add temporal smoothing, role priors and occlusion handling | Improve story accuracy and confidence rules | Improve event timing and confidence gating |
| 6 | Validate on blind clips | Validate release/step-out/body-zone outputs | Validate start/stop and no-ball timing/position |
| 7 | Package stable track JSON and failure cases | Package graphics JSON and demo overlays | Package event timeline JSON and explainer overlays |
| 8 | Final ReID/role/tracking report | Final story-readiness report | Final event/officiating feasibility report |

## Sprint success by Week 8

The sprint is successful if it produces:

- Stable anonymous player IDs across the DRS cameras.

- Role labels for bowler, batter, umpire, wicketkeeper and relevant fielders.

- A release-point story demo.

- A step-out distance story demo.

- A front-foot no-ball visualisation demo.

- JSON payloads suitable for later Unreal visualisation.

- Validation evidence and failure cases.

- A clear recommendation on what should enter the next product sprint.

# 7. OpenProject structure

Create one OpenProject project:

## Project

Cricket Pose Stories — 2 Month Sprint

## Milestones

| Milestone | Target |
| --- | --- |
| Week 1 Setup Complete | dataset, access, schemas, group plans ready |
| Week 4 Midpoint Demo | each group shows first working prototype |
| Week 8 Final Showcase | final demos, validation and handover complete |

## Epics

EPIC 1 — Auto ReID, Role Classification and Stable Tracks

EPIC 2 — Broadcast Biomechanics Stories

EPIC 3 — Event Detection and Officiating Explainers

## Epic 1 work packages

- Define player ID and role label schema

- Prepare cross-camera ID ground-truth dataset

- Reproduce previous/manual ID baseline

- Build geometry-first association baseline

- Add role-classification rules

- Add temporal tracklet stitching

- Evaluate ID switches and role accuracy

- Investigate FMPose3D/SAM 3D applicability

- Package track JSON output

## Epic 2 work packages

- Select release-point and step-out clips

- Build bowler release-point prototype

- Build release consistency prototype

- Build batter step-out distance prototype

- Explore body-height zone prototype

- Validate story accuracy and failure cases

- Package graphics JSON outputs

- Recommend stories for Unreal sprint

## Epic 3 work packages

- Define delivery event label schema

- Build automatic start/stop prototype

- Build front-foot contact detector

- Build front-foot no-ball visualisation

- Explore height-line and wide-line explainers

- Explore run-out/stumping feasibility

- Validate event timing and measurement error

- Package event timeline JSON

- Resolve officiating language TODO

## Recommended statuses

New → Ready → In Progress → Review with Harsh/Aafaq → Done

↘ Blocked

↘ Parked



# 8. Google Drive structure

Use one shared root folder with a shared area plus three group folders.

Cricket Pose Stories Sprint/

│

├── 00_Shared/

│   ├── Programme Brief.xlsx

│   ├── Data Catalogue.xlsx

│   ├── Annotation Guide.xlsx

│   ├── Role and Event Label Schema.xlsx

│   ├── Story Readiness Matrix.xlsx

│   ├── Weekly Demo Log.xlsx

│   └── Decision Log.xlsx

│

├── 01_Group_ReID_Role_Tracking/

│   ├── Problem Statement.xlsx

│   ├── Experiment Log.xlsx

│   ├── Validation Results.xlsx

│   ├── Demo Assets/

│   └── Final Handover.xlsx

│

├── 02_Group_Broadcast_Biomechanics/

│   ├── Problem Statement.xlsx

│   ├── Experiment Log.xlsx

│   ├── Validation Results.xlsx

│   ├── Demo Assets/

│   └── Final Handover.xlsx

│

├── 03_Group_Event_Officiating_Explainers/

│   ├── Problem Statement.xlsx

│   ├── Experiment Log.xlsx

│   ├── Validation Results.xlsx

│   ├── Demo Assets/

│   └── Final Handover.xlsx

│

└── 99_Archive_Last_Year/

## Why we are using this structure

- 00_Shared prevents duplicated definitions.

- Each group has its own working area.

- Last year’s materials are available but separated.

- Interns can find what they need without navigating too many folders.

- Management can quickly review progress through the shared logs and readiness matrix.

# 9. GitHub setup

The company will create the GitHub repository.

## Admins

- Harsh

- Aafaq

## Repository approach

Use one repository:

cricket-pose-stories/

│

├── README.md

├── SETUP.md

├── CONTRIBUTING.md

│

├── common/

│   ├── schemas/

│   ├── geometry/

│   ├── visualisation/

│   └── evaluation/

│

├── group_01_reid_role_tracking/

├── group_02_broadcast_biomechanics/

├── group_03_event_officiating/

│

├── notebooks/

├── scripts/

├── configs/

└── examples/

## Rules

- Do not commit raw video.

- Do not commit large datasets unless deliberately using Git LFS.

- Store dataset references as Drive links or dataset IDs.

- Use OpenProject IDs in branch names.

- Use pull requests for meaningful changes.

- Harsh and Aafaq review architecture-impacting PRs.

- Interns can peer-review smaller changes.

## Branch naming

op-101-reid-baseline

op-203-release-point-json

op-304-start-stop-detector

## Pull request template

## What changed?

## Related OpenProject work package

## Dataset used

## How to test

## Demo link

## Known limitations



# 10. Minimum documents required

To avoid unnecessary admin, we will be using a small set of living spreadsheets.

## Shared documents

| File | Purpose |
| --- | --- |
| Programme Brief | One-page overview of sprint, goals, groups, dates and outputs |
| Data Catalogue | Tracks datasets, clips, camera coverage, calibration and ownership |
| Annotation Guide | Defines how to label IDs, roles, events and story moments |
| Role and Event Label Schema | Machine-readable role/event definitions |
| Story Readiness Matrix | Scores stories/models for product readiness |
| Weekly Demo Log | One row per group per week |
| Decision Log | Captures decisions and prevents repeated debate |

## Group documents

Each group has:

| File | Purpose |
| --- | --- |
| Problem Statement | Scope, inputs, outputs, success criteria and risks |
| Experiment Log | Meaningful experiments only, not daily notes |
| Validation Results | Accuracy, failure cases and readiness evidence |
| Demo Assets | Clips, overlays, stills and JSON examples |
| Final Handover | Final summary for product/engineering continuation |

## Red text convention

In the starter sheets, red text should mark where the management team needs to add information, such as the following:

- dataset links

- access details

- final dates

- named owners

- exact camera IDs

- calibration/stabilisation file paths

- GitHub repo URL

- OpenProject project URL

- final officiating language decision

- management approval notes

If you are missing something, please report it immediately

# 11. Weekly rhythm

Keep admin light and demo-led.

## Monday — planning

Duration: 30 minutes

Each group confirms:

- this week’s work package

- intended Friday demo

- dependency on Harsh/Aafaq

- dataset or access blockers

- expected output

## Wednesday — Harsh/Aafaq technical clinic

Duration: 45 minutes

This is not a status meeting. It is a technical unblocker.

Each group brings:

- one technical blocker

- one failure case

- one implementation question

- one decision needed

## Friday — demo and evidence review

Duration: 45–60 minutes

Each group shows:

- one working demo

- one metric

- one failure case

- one next step

After the demo, each group updates only:

- OpenProject status

- Weekly Demo Log

- links to GitHub PRs

- links to demo assets

- validation notes if applicable

## Review principle

The sprint should be managed through weekly demos and evidence, not daily reporting.

The question each Friday should be:

What can now be demonstrated that could not be demonstrated last week, and what evidence do we have that it is accurate?